# PortSight Analytics

## LLD Part 7

### Project Execution Roadmap, Sprint Planning & Delivery Strategy

Version: 1.0

Document Type: Engineering Execution Plan

Project Duration: 16 Weeks

Development Model: Solo Engineer

Methodology: Agile Sprint-Based Development

Sprint Length: 2 Weeks

Total Sprints: 8

# 1. Project Execution Philosophy

The objective is not to build every possible feature.

The objective is to build a complete, deployable, demonstrable product.

Priority Order:

- Working Product

- Clean Architecture

- Testing

- Observability

- Advanced Features

# 2. Project Milestones

Milestone 1

Foundation Complete

Week 1–2

Milestone 2

Portfolio Management Complete

Week 3–4

Milestone 3

Market Simulation Complete

Week 5–6

Milestone 4

Analytics & Risk Complete

Week 7–10

Milestone 5

Stress Testing Complete

Week 11–12

Milestone 6

DevOps & Monitoring Complete

Week 13–14

Milestone 7

Production Hardening Complete

Week 15–16

# 3. Sprint 1

Weeks 1–2

Theme: Project Foundation

Goal:

Application boots successfully.

Backend

Create Spring Boot project.

Configure:

Spring Security

PostgreSQL

Flyway

Redis

Kafka

Frontend

Create React application.

Configure:

TypeScript

Redux Toolkit

React Query

TailwindCSS

React Router

DevOps

Create:

Docker Compose

Backend Container

Frontend Container

PostgreSQL Container

Redis Container

Kafka Container

Deliverables

Authentication Skeleton

Project Structure

Docker Setup

CI Pipeline Skeleton

Definition of Done

Application runs locally.

Docker Compose works.

GitHub Repository established.

# 4. Sprint 2

Weeks 3–4

Theme: Identity & Security

Goal:

Complete authentication.

Backend

User Entity

Role Entity

JWT Authentication

Refresh Tokens

RBAC

Audit Logging

Frontend

Login

Register

Forgot Password

Protected Routes

Testing

Authentication Unit Tests

Authentication Integration Tests

Deliverables

Fully Functional Authentication Module

Definition of Done

Users can register and login.

RBAC operational.

# 5. Sprint 3

Weeks 5–6

Theme: Portfolio Management

Goal:

Portfolio lifecycle complete.

Backend

Portfolio Entity

Portfolio APIs

Holdings APIs

Transaction APIs

Frontend

Portfolio List

Portfolio Details

Holdings Screen

Transactions Screen

Deliverables

Portfolio Management Module

Definition of Done

Users can create portfolios.

Users can add holdings.

Users can add transactions.

# 6. Sprint 4

Weeks 7–8

Theme: Market Simulation Engine

Goal:

Generate realistic financial datasets.

Backend

Asset Generator

Price History Generator

Benchmark Generator

Market Regime Engine

Scheduled Jobs

Data

50 Stocks

10 ETFs

5 Bonds

3 Benchmarks

5 Years Historical Data

Deliverables

Market Simulation Engine

Definition of Done

Historical market data generated successfully.

# 7. Sprint 5

Weeks 9–10

Theme: Portfolio Analytics

Goal:

Portfolio valuation operational.

Backend

Portfolio Valuation Engine

Analytics Engine

Portfolio Snapshots

Performance Metrics

Calculations

Portfolio Value

Gain/Loss

CAGR

TWR

MWR

Frontend

Analytics Dashboard

Portfolio Performance Charts

Deliverables

Analytics Center

Definition of Done

Portfolio metrics displayed correctly.

# 8. Sprint 6

Weeks 11–12

Theme: Risk Analytics

Goal:

Risk Center operational.

Backend

Volatility

Beta

Sharpe Ratio

Sortino Ratio

Drawdown

VaR

Frontend

Risk Dashboard

Risk Charts

Risk Summary

Deliverables

Risk Center

Definition of Done

Risk calculations functioning.

# 9. Sprint 7

Weeks 13–14

Theme: Stress Testing & Rebalancing

Goal:

Advanced analytics complete.

Backend

Stress Testing Engine

Rebalancing Engine

Risk Alert Engine

Frontend

Stress Testing Workspace

Rebalancing Workspace

Alert Center

Deliverables

Scenario Analysis Module

Definition of Done

Stress tests execute successfully.

Rebalancing recommendations generated.

# 10. Sprint 8

Weeks 15–16

Theme: Production Readiness

Goal:

Enterprise readiness.

Backend

Monitoring

Metrics

Health Checks

Audit Enhancements

Frontend

Performance Optimization

Error Handling

Loading States

Accessibility Improvements

DevOps

GitHub Actions

Prometheus

Grafana

Docker Optimization

Testing

Playwright

Integration Tests

Performance Tests

Deliverables

Production Ready Platform

Definition of Done

CI/CD operational.

Monitoring operational.

Test coverage >80%.

# 11. MVP Definition

The project shall be considered MVP complete when:

Authentication Complete

Portfolio Management Complete

Market Simulation Complete

Analytics Complete

Risk Center Complete

Docker Deployment Complete

# 12. Version Roadmap

Version 1.0

Portfolio Management

Analytics

Risk

Stress Testing

Version 1.1

Advanced Reporting

Notifications

Improved Dashboards

Version 2.0

Microservices

Kafka Expansion

Distributed Analytics

Version 3.0

AI Portfolio Advisor

Machine Learning Risk Models

Market Sentiment Engine

# 13. Technical Debt Rules

No feature work allowed if:

Critical bugs exist.

Build fails.

Tests fail.

Every sprint must include:

Refactoring

Documentation

Testing

# 14. Success Metrics

Backend Test Coverage

80%+

Frontend Coverage

70%+

API Response Time

<300ms

Docker Startup Time

<2 Minutes

Build Success Rate

100%

# 15. Project Completion Criteria

PortSight Analytics shall be considered complete when:

All planned modules are implemented.

Docker deployment succeeds.

CI/CD pipeline succeeds.

Monitoring dashboards function.

Portfolio analytics function.

Risk analytics function.

Stress testing functions.

Documentation is complete.

The platform can be demonstrated end-to-end without any external dependencies or paid services.

End of Document.